## Slide 1
TOPIC 04
The decision & the plan
From evidence to a recommendation a board can approve
Kangan Institute

## Slide 2
From evidence to decision and plan
now you make the call
■ You've built the evidence (Topic 3). Now you do what a consultant is paid for: make the call.
■ Three moves: prioritise → recommend → plan it, then ask for the decision.
■ These are the last sections of the business case — after this, the written case is complete.
■ A board approves a clear recommendation, a credible plan, and a specific ask. Give them all three.
Kangan Institute
1
Notes: Frame this as the map for the whole Topic — this is where the consultant earns the fee. Set the
turn, don't teach detail yet.
• Recap the arc: Topic 2 diagnosed, Topic 3 evaluated (options, CBA, risk). Today they DECIDE and
PLAN — the last analytical third of the business case.
• Read the three moves (the bolded line): prioritise → recommend → plan it → then ask for the
decision. Each move is one of today's three sections.
• Stress the payoff: after this Topic the WRITTEN practice business case is complete (Topics 2→3→4
build §2–§4, §5–§7, §8–§10). Only the pitch (Topic 5) remains.
• Anchor the client: still the YAT Accounting System (Ledgerline) — same practice case all term.
Misconception to pre-empt: "the recommendation is just my opinion." No — a board approves a call
that rests on the evidence they already built, not a hunch.
Question to pose: "You've weighed the options in Topic 3 — what does a client actually pay a
consultant to do next?" (make the call and plan it, not just present analysis).
UoC/AT1 tie: this Topic develops ICTICT517 §3 (PC 2.3/3.1–3.3, PE 4/6, KE 1) — the AT1 Business
Case §8–§10 sections.

## Slide 3
01
SECTION
Recommendation
from analysis to advice
Kangan Institute

## Slide 4
From analysis to advice
■ Evaluation tells you what the options are worth; a recommendation says what to do.
■ This is the turn from analyst to advisor — you stop weighing and start advising.
■ The board wants a clear call, backed by the evidence you've already built.
Kangan Institute
2
Notes: Section 1 opener — the mindset shift from weighing options to advising a decision. Short, but it
sets the tone for the whole section.
• The turn (accent-bold): evaluation tells you what the options are WORTH; a recommendation says
what to DO. You stop being the analyst and become the advisor.
• Reassure the timid student: the board WANTS a clear call — sitting on the fence and listing
options back to them is a non-answer.
• The call isn't a leap — it's backed by the CBA and risk work from Topic 3; you're standing on
evidence you've already built.
Misconception to pre-empt: "a balanced consultant presents all options equally and lets the board
choose." No — presenting options is Topic 3; the board is paying for your recommendation.
Question to pose: "What's the difference between a report that says 'here are three options' and
one that says 'do this'?" (the second is advice — and worth more).
UoC/AT1 tie: opens PC 2.3 / PE 4 (prioritise + recommend) → AT1 §8 Recommendation.

## Slide 5
Prioritise first
■ Before recommending, rank the proposed changes (from your gap analysis): what matters most, what's urgent, what can wait.
■ A simple lens: impact (against the objectives) versus effort / urgency.
■ Prioritisation makes the plan sequenceable — and shows you're not boiling the ocean.
Kangan Institute
3
Notes: Teach prioritisation as the step BEFORE the recommendation — you can't recommend or sequence work
you haven't ranked. High-leverage; don't skip past it.
• The changes come from their gap analysis (Topic 2/3): rank what matters most, what's urgent,
what can wait.
• Give them the lens: impact (against the objectives) versus effort / urgency — a simple 2-axis
sort, not a weighted scoring model.
• The payoff (accent-bold): prioritisation makes the plan SEQUENCEABLE later, and it shows the
board you're not "boiling the ocean" — doing everything at once.
Misconception to pre-empt: "prioritise = do the cheapest / easiest first." No — high-impact work
can be worth doing first even if it's harder; impact leads, effort is the second axis.
Question to pose: "If YAT can only fund half of the proposed changes this year, which do you do
first — and on what basis?" (impact against the objectives, then urgency).
UoC/AT1 tie: PC 2.3 (prioritise proposed changes to assist scheduling) + PE 4 → AT1 §8.

## Slide 6
Make the call
■ State the recommended option plainly — no hedging.
■ Justify it straight from the evidence:
– the CBA result (cost over the horizon)
– the risk / impact comparison
– alignment with the strategic objectives
■ Name the trade-off you're accepting — a recommendation with no downside isn't trusted.
Kangan Institute
4
Notes: The heart of the section — teach how to STATE and JUSTIFY the recommendation. Model the "no
hedging" tone yourself as you talk.
• State the recommended option plainly — one option, no weasel words ("we could possibly consider").
• Justify it straight from the evidence they already have: the CBA result (cost over the horizon),
the risk / impact comparison, and alignment with the strategic objectives (§2).
• The line that earns trust (accent-bold): NAME the trade-off you're accepting — a recommendation
with no downside reads as naive and the board won't believe it.
Misconception to pre-empt: "justifying means re-arguing the whole CBA." No — POINT at the evidence
section; the recommendation cites, it doesn't repeat.
Question to pose: "You recommend moving Ledgerline to the cloud — what's the honest trade-off
you're asking the board to accept?" (e.g. ongoing opex vs owned capex, migration risk).
UoC/AT1 tie: PC 2.3 / PE 4 → AT1 §8 — the recommended option with evidence-linked justification.

## Slide 7
What a strong recommendation looks like
■ Decisive — one clear recommended option.
■ Evidence-linked — every reason traces to your CBA / risk / strategy work.
■ Honest — names the trade-off and why it's acceptable.
■ Actionable — leads naturally into the plan.
Kangan Institute
5
Notes: A checklist slide — the four marks of a recommendation that lands. Use it as the quality bar they
self-check the activity against.
• Decisive — one clear recommended option, not a shortlist.
• Evidence-linked — every reason traces back to their CBA / risk / strategy work (nothing new
invented here).
• Honest — names the trade-off and why it's acceptable.
• Actionable (accent-bold) — it leads naturally into the plan; a recommendation you can't act on
isn't finished.
Misconception to pre-empt: "more reasons = stronger." No — a few reasons that each trace to real
evidence beat a long list of assertions; padding weakens it.
Question to pose: "Which of these four is the one students most often miss?" (honest — naming the
trade-off; get them to commit to including one).
UoC/AT1 tie: this is the quality bar for AT1 §8; a recommendation hitting all four is what the
marking grid rewards.

## Slide 8
ACTIVITY
Write the Recommendation
■ In your working copy of the Business Case, add the Recommendation section for the Accounting System (Ledgerline).
■ Remember to:
– Prioritise your proposed changes (from your gap analysis).
– State the recommended option plainly.
– Justify it from your CBA + risk + strategic alignment — cite your own earlier sections.
– Name the trade-off you're accepting.
■ ~½ page.
■ ⚠ Recommend, don't re-argue — point at the evidence you already built.
⏱ ~20 min, then we discuss
Kangan Institute
6
Notes: Facilitation — first build task of the Topic. They add §8 to the SAME practice business case they
started in Topic 2. Circulate; this is where analyst-to-advisor becomes real.
Tell students: "In your working copy of the Business Case, add the Recommendation section for the
YAT Accounting System (Ledgerline). Recommend, don't re-argue — point at the evidence you already
built in Topic 3."
Steps (put on the board):
1. Prioritise your proposed changes (from your gap analysis) — impact vs effort/urgency.
2. State the recommended option plainly — one option.
3. Justify it from your CBA + risk + strategic alignment — CITE your own earlier sections.
4. Name the trade-off you're accepting.
Must produce: a ~½-page Recommendation section added to their practice BC — a prioritised call
with evidence-linked justification and a named trade-off.
Timing: ~20 min then discuss. Where they get stuck: they re-argue the whole CBA instead of citing
it, or they hedge with two options — push them to pick ONE and point back at their evidence.
Share-back prompt: take two recommendations and ask the room which trade-off is more honest.
No-leakage note: this is PRACTICE on Ledgerline; AT1 assesses the same §8 skill on the LMS —
comparable, not identical. Keep them on the practice case.
UoC/AT1 tie: PC 2.3 / PE 4 → AT1 Part A §8.

## Slide 9
Key takeaways
Section 1 · Recommendation
Prioritise the changes, then recommend — impact vs effort/urgency.
One clear option; justify it straight from the evidence; name the trade-off.
The recommendation is the hinge between the evidence and the plan.
Kangan Institute
7

## Slide 10
02
SECTION
Action plan
how and when
Kangan Institute

## Slide 11
What the action plan is for
■ A recommendation says what and why; the action plan says how and when.
■ It turns a “yes” into execution the organisation can actually run.
■ And it proves the recommendation is feasible.
Kangan Institute
8
Notes: Section 2 opener — the purpose of the action plan before its parts. Keep it to the "why" so the
parts slide next has a job to do.
• The distinction (walk it slowly): a recommendation says WHAT and WHY; the action plan says HOW
and WHEN. Two different questions.
• It turns a board's "yes" into execution the organisation can actually run — a decision no one can
act on is worthless.
• And (accent-bold) it PROVES the recommendation is feasible — a plan that holds together is
evidence the call was realistic.
Misconception to pre-empt: "the plan is where I design the whole solution." No — at AT1 level it's
a board-ready roadmap (phases, milestones, metrics), not a full project plan with a Gantt and
resourcing.
Question to pose: "The board says yes to moving Ledgerline — what do they now need from you before
anyone lifts a finger?" (how it happens and when — the plan).
UoC/AT1 tie: opens PC 3.1 / 3.2, PE 6, KE 1 → AT1 §9 Action Plan.

## Slide 12
The parts of an action plan
five parts (becomes the Action Plan section)
■ Prioritised changes — what gets done, in priority order
■ Implementation schedule — phases / sequence / timeframe
■ Standards, targets & success metrics — how you'll know it worked
■ Implementation methods — how each change is delivered
■ Alignment with the change-management procedure — routing through governance
Kangan Institute
9
Notes: The structural spine of Section 2 — the five parts that BECOME the AT1 §9 Action Plan section.
Walk each briefly; the following slides go deeper on the hard three.
• 1. Prioritised changes — what gets done, in priority order (carries straight from Section 1).
• 2. Implementation schedule — phases / sequence / timeframe.
• 3. Standards, targets & success metrics — how you'll know it worked.
• 4. Implementation methods — how each change is actually delivered.
• 5. Alignment with the change-management procedure — routing through governance.
Tell them this list IS the section skeleton — five headings they'll fill in the activity.
Misconception to pre-empt: "a schedule alone is an action plan." No — a plan with dates but no
standards, methods or governance is a wish-list; all five parts are needed.
Question to pose: "Which of these five do students most often forget?" (standards/targets/metrics,
and change-management alignment — the two that make it accountable and real).
UoC/AT1 tie: KE 1 (key sections of an action plan) + PC 3.1 / 3.2, PE 6 → AT1 §9.1–§9.5.

## Slide 13
Sequencing & the schedule
■ Order the work by priority and dependency (you can't migrate data before the target exists).
■ Group into phases with a realistic timeframe.
■ Board-level — phases and milestones, not a day-by-day Gantt. Show the critical path.
Kangan Institute
10
Notes: Teach how to turn the prioritised list into a phased schedule — the "when". Lean on a concrete
dependency so it lands.
• Order the work by priority AND dependency — make it tangible: you can't migrate data before the
target environment exists. Dependencies constrain the order, not just priority.
• Group the work into phases with a realistic timeframe — not everything in week one.
• The level (accent-bold): BOARD-level — phases and milestones, show the critical path; NOT a
day-by-day Gantt. Right altitude is the skill here.
Misconception to pre-empt: "more detail is more professional." At board level the opposite is true
— a day-by-day task list buries the decision; phases and milestones communicate.
Question to pose: "What in a Ledgerline migration simply CAN'T happen until something else is done
first?" (build the target before cutover; test before go-live) — that's a dependency.
UoC/AT1 tie: PC 3.1 (prioritised schedule consistent with policy/procedures) → AT1 §9.

## Slide 14
Standards, targets & success metrics
■ Hold the work to the industry standards (Well-Architected, ISO 27017, Essential Eight, ITIL).
■ Set measurable targets: availability, recovery, cutover with no data loss, budget adherence.
■ Targets make the plan accountable — they define “done well”.
Kangan Institute
11
Notes: Teach the part that makes the plan ACCOUNTABLE — the standards it's held to and the measurable
targets that define "done well". Callback to Topic 1's standards here.
• Hold the work to industry standards — Well-Architected, ISO 27017, Essential Eight, ITIL (the
same rulebooks they met in Topic 1). The plan doesn't invent quality; it references a standard.
• Set MEASURABLE targets: availability, recovery, cutover with no data loss, budget adherence —
numbers, not adjectives.
• The point (accent-bold): targets define "done well" — without them, no one can say whether the
implementation succeeded.
Misconception to pre-empt: "success metrics = 'the system works'." No — that's not measurable;
a target is "99.9% availability" or "cutover with zero data loss", something you can check against.
Question to pose: "How would YAT KNOW the Ledgerline migration succeeded — name one number you'd
commit to?" (availability %, recovery time, zero-data-loss cutover, on-budget).
UoC/AT1 tie: PC 3.2 (standards, targets, implementation methods) → AT1 §9.

## Slide 15
Align to the change-management procedure
■ Real change runs through governance.
■ Map the high-risk steps (e.g. cutover) to the change-management procedure:
– change request → risk assessment → approval → change window
■ This is what separates a consultant's plan from a wish-list.
Kangan Institute
12
Notes: Teach the part that separates a consultant's plan from a wish-list — routing high-risk steps
through governance. This is often the missing piece in student plans.
• Real change runs through governance; you don't just "do" a cutover — you route it.
• Map the high-risk steps (e.g. cutover) to the change-management procedure: change request → risk
assessment → approval → change window. Say those stages aloud.
• The line (accent-bold): this alignment is what makes the plan credible to a board that runs on
process — it shows you understand how organisations actually change things.
Misconception to pre-empt: "change management is bureaucracy I can skip in a plan." No — for
high-risk steps it's exactly what a board expects to see; skipping it reads as naive.
Question to pose: "Cutover to the new Ledgerline is high-risk — what governance does it pass
through before it happens?" (change request → risk assessment → approval → scheduled window).
UoC/AT1 tie: PC 3.1 (consistency with organisational policy and procedures) → AT1 §9.

## Slide 16
ACTIVITY
Build the Action Plan
■ In your working copy of the Business Case, add the Action Plan for the Accounting System.
■ Include all five parts:
– prioritised changes · implementation schedule (phases)
– standards, targets & success metrics · implementation methods
– alignment with the change-management procedure
■ ~1 page.
■ ⚠ Board-level — phases, milestones and metrics, not a day-by-day task list.
⏱ ~30 min, then we compare
Kangan Institute
13
Notes: Facilitation — the biggest build task of the Topic. They add §9 to their practice BC with all
five parts. Circulate and watch the altitude (board-level, not task-level).
Tell students: "In your working copy of the Business Case, add the Action Plan for the YAT
Accounting System. Board-level — phases, milestones and metrics, not a day-by-day task list."
Steps (put on the board) — include all five parts:
1. Prioritised changes.
2. Implementation schedule (phases, sequence, timeframe).
3. Standards, targets & success metrics.
4. Implementation methods (how each change is delivered).
5. Alignment with the change-management procedure.
Must produce: a ~1-page Action Plan section covering all five parts — a phased schedule with
measurable targets and high-risk steps routed through governance.
Timing: ~30 min then compare. Where they get stuck: they drop into a day-by-day task list (pull
them back up to phases/milestones), or they forget targets and change-management — the two parts
most often missed. Have the five-part list on the board the whole time.
Share-back prompt: compare two schedules — which one handles dependencies and the critical path?
No-leakage note: PRACTICE on Ledgerline; AT1 assesses the same §9 plan on the LMS — comparable,
not identical.
UoC/AT1 tie: PC 3.1 / 3.2, PE 6, KE 1 → AT1 Part A §9.

## Slide 17
Key takeaways
Section 2 · Action plan
The plan turns the recommendation into executable phases.
Five parts: prioritised changes · schedule · standards/targets/metrics · methods · change-mgmt alignment.
Board-level detail; route high-risk steps through governance; make it measurable.
Kangan Institute
14

## Slide 18
03
SECTION
The decision requested
make the “yes” easy
Kangan Institute

## Slide 19
Close with a clear ask
■ A business case that doesn't ask for anything gets “noted”, not approved.
■ The final section makes the decision easy: state exactly what you want approved, today.
Kangan Institute
15
Notes: Section 3 opener — why the case must end with a specific ask. Short and sharp; it sets up the
"what to ask for" slide.
• The failure mode: a business case that doesn't ASK for anything gets "noted", not approved — it
dies politely in the minutes.
• The fix (accent-bold): the final section makes the decision easy — state exactly what you want
approved, today. Make saying "yes" a single word.
Misconception to pre-empt: "the recommendation already IS the ask." Not quite — the recommendation
is your advice; the ask is the specific decision(s) you want the board to make now (option + plan +
budget). Spell it out separately.
Question to pose: "You've recommended and planned — what's the one sentence that gets the board to
actually decide today?" (a specific, answerable ask).
UoC/AT1 tie: opens PC 3.3 (provide action plan for feedback/approval — the written ask) → AT1 §10.

## Slide 20
What to ask for
be specific
■ Approve the recommended option.
■ Approve the action plan as the roadmap.
■ Authorise the budget envelope (the figure from your CBA).
■ List the next steps; defer the high-risk gates to their change-management approval.
■ The ask should be answerable with a single “approved”.
Kangan Institute
16
Notes: Teach the CONTENT of the ask — be specific enough that the board can answer with one word. This is
the slide that makes §10 concrete.
• Approve the recommended option.
• Approve the action plan as the roadmap.
• Authorise the budget envelope — the actual figure from their CBA (not "some funding").
• List the next steps; defer the high-risk gates to their change-management approval (you're not
asking the board to approve the cutover itself today, just the plan and budget).
• The test (accent-bold): the ask should be answerable with a single "approved".
Misconception to pre-empt: "asking for the budget means asking approval for every step." No —
authorise the envelope and the plan; the high-risk gates get their OWN approval later via change
management. Don't over-ask.
Question to pose: "Name the three things you're asking YAT's board to approve." (the option, the
plan, the budget figure).
UoC/AT1 tie: PC 3.3 → AT1 §10 Next Steps and Decision Requested.

## Slide 21
ACTIVITY
Write Next Steps & the Decision Requested
■ In your working copy of the Business Case, add the Next Steps and Decision Requested section for the Accounting System — completing the written business case.
■ Remember to:
– State the specific decisions you're asking the board to make (option, plan, budget).
– List the immediate next steps.
– Note how the high-risk steps route through the change-management procedure.
■ ~½ page.
■ ⚠ A specific, answerable ask — name the option, the plan, and the budget figure.
⏱ ~15 min, then we discuss
Kangan Institute
17
Notes: Facilitation — the final build task; it COMPLETES the written practice business case. Short and
focused. Circulate for specificity — vague asks are the failure here.
Tell students: "In your working copy of the Business Case, add the Next Steps and Decision
Requested section for the YAT Accounting System — this completes your written business case. A
specific, answerable ask: name the option, the plan, and the budget figure."
Steps (put on the board):
1. State the specific decisions you're asking the board to make (option, plan, budget).
2. List the immediate next steps.
3. Note how the high-risk steps route through the change-management procedure.
Must produce: a ~½-page Next Steps & Decision Requested section — a specific, answerable ask
(option + plan + budget figure) with next steps and governance routing. With this, the written
practice BC is COMPLETE (§2–§10).
Timing: ~15 min then discuss. Where they get stuck: vague asks ("approve some budget") — push them
to name the actual CBA figure; or they ask the board to approve the cutover itself — remind them
high-risk gates route through change management, not this ask.
Share-back prompt: "Read me your ask in one sentence — could the board answer it with a single
'approved'?"
No-leakage note: PRACTICE on Ledgerline; AT1 assesses the same §10 on the LMS — comparable, not
identical. Mark the milestone: their practice case is now written end to end.
UoC/AT1 tie: PC 3.3 → AT1 Part A §10 (Topic 5 then DELIVERS the pitch — PC 3.3's live approval).

## Slide 22
Key takeaways
Section 3 · The decision requested
End with a specific, answerable ask: approve option + plan + budget.
Defer high-risk gates to their change-management approval.
Your written business case is now complete — diagnosis, evidence, decision and plan.
Kangan Institute
18

## Slide 23
The case is written — now make it
You've completed the written business case: diagnosis → evidence → decision & plan.
Recommendation, action plan and a clear ask — everything a board needs to say yes.
A written case only persuades if it's also delivered well.
Next: present it — pitch the case to the board and handle the room.