YAT  COLLEGE

YAT College  ·  175 Cremorne St, Cremorne VIC 3121

# Deployment Report

YAT LMS Cloud Migration — Foundation Build Phase

Assessor exemplar — internal marking reference (not for distribution to students)

| Engagement | YAT LMS Cloud Migration — Foundation Build |
| --- | --- |
| Engagement reference | YAT-LMS-MIG-2026 |
| Report version | v1.0 |
| Prepared by | MTS Consultant |
| Date submitted | [DD/MM/YYYY] |
| Submitted to | Sam Walker (YAT ICT Manager) · Pat Lin (MTS Senior Consultant) |
| Related documents | YAT LMS Cloud Architecture — Baseline Design v1.0; YAT LMS Migration Business Case |
| Classification | Commercial-in-confidence |

# Contents

Right-click and choose “Update Field” to build the table of contents.

# 1. Executive Summary

Evidences: [ICTCLD401 PC 4.1] — partial (document and communicate the work)

This report documents the foundation build phase of the YAT LMS cloud migration: the baseline AWS infrastructure for the LMS. The design specifies the Sydney region (ap-southeast-2); in the AWS Academy Learner Lab it is deployed to us-east-1 - [scenario: ap-southeast-2 (Sydney) | deploy: us-east-1] - in availability zone us-east-1a. The build delivered identity and access management, the network (a VPC with public, private-app and private-data subnets), the compute tier (an EC2 Auto Scaling Group behind an Application Load Balancer), a managed MySQL database on RDS, S3 and EBS storage, a three-tier security-group model, and a baseline of CloudWatch monitoring. All connectivity, autoscaling and smoke tests passed and the infrastructure is ready for YAT IT to deploy the DOODLE application onto.

This phase is deliberately single-AZ: high availability (Multi-AZ database, cross-AZ compute, failover testing, DR runbook and cross-Region backup) is out of scope here and is the subject of the next phase. The engagement is ready to proceed to the HA design phase.

# 2. Engagement Context

Evidences: [ICTCLD502 AC 3, AC 5] (scenario data sources used)

This build implements the board-approved direction from the YAT LMS Migration Business Case and the supplied YAT LMS Cloud Architecture — Baseline Design (v1.0, approved by Pat Lin and Sam Walker). As the MTS consultant I implemented that architecture in the AWS Academy environment. Per the MTS scope, the LMS application install, the MySQL data migration, and the cutover remain YAT IT's responsibility; HA hardening is the next MTS phase, covered in a separate report.

# 3. Scope of Deployment

In scope of this report: the baseline cloud foundation — IAM, network, compute, database, autoscaling, storage, and a monitoring baseline. Out of scope and deferred to the HA hardening phase: Multi-AZ database, cross-AZ resilience, failover and resize simulation, the DR runbook, cross-Region backup copies, and HA-tuned monitoring.

### 3.1 Maintenance-window context

Not applicable — this was a greenfield build in an empty account, not a change to a running system, so no maintenance window applied.

# 4. Build / Change Narrative

Evidences: [ICTCLD401 PC 1.1–1.7, 2.1–2.5, 3.1] · [ICTCLD502 PC 1.3]

### 4.1 Identity and access management (IAM)

I created four IAM groups reflecting the engagement's job functions — YAT-ICT-Admins (full administration), MTS-Consultants (build/operate within a permission boundary), Application-Service (the EC2 instance role), and Read-Only-Auditors. MFA is enforced on all human users via an IAM policy that denies actions without MFA. The EC2 instances assume an instance profile granting only the S3 and CloudWatch access the application needs.

[SCREENSHOT] — should show the IAM Groups list with the four groups and member counts, and an IAM user with an MFA device enabled; region us-east-1 visible.

### 4.2 Network topology

I deployed a VPC (10.0.0.0/16) with three subnets in us-east-1a: public-web-a (10.0.1.0/24) for the ALB and NAT Gateway, private-app-a (10.0.2.0/24) for the EC2 instances, and private-data-a (10.0.3.0/24) for RDS. An Internet Gateway serves the public subnet; a NAT Gateway gives the private app tier outbound internet (e.g. Windows Update) without inbound exposure. Route tables route the public subnet to the IGW and the private subnets to the NAT.

[SCREENSHOT] — should show the VPC subnets list with the three subnets, their CIDRs and AZ, and the route tables showing 0.0.0.0/0 → IGW (public) and → NAT (private-app).

### 4.3 Compute (EC2 + Auto Scaling)

A launch template defines the LMS application instance (Windows Server 2016, m6i.large). The Auto Scaling Group runs min 1 / desired 1 / max 3 in this single-AZ baseline, with a target-tracking policy that scales out when average CPU exceeds 65%.

[SCREENSHOT] — should show the EC2 Auto Scaling Group with its launch template, min/desired/max, and the scaling policy; and the running instance(s) with tags.

### 4.4 Load balancing (ALB)

An internet-facing Application Load Balancer in the public subnet forwards HTTPS to the app tier. The target group health-checks the instances on an HTTP path; the HTTPS listener uses an ACM certificate.

[SCREENSHOT] — should show the ALB target group with the EC2 instance(s) reporting Healthy.

### 4.5 Database (RDS)

The LMS database runs on RDS for MySQL 8.0.35, instance class db.m6i.large, 150 GB gp3 storage, encryption at rest enabled, and 7-day automated backup retention. This phase is Single-AZ; Multi-AZ is enabled in the HA phase.

[SCREENSHOT] — should show the RDS database in 'available' state, engine MySQL 8.0.35, Single-AZ, storage encrypted.

### 4.6 Storage (EBS + S3)

The EC2 instance has an encrypted gp3 root volume (50 GB) and a gp3 data volume (100 GB). Two S3 buckets hold LMS attachments and backups; both have Block Public Access enabled and default encryption on.

[SCREENSHOT] — should show the S3 buckets list with Block Public Access enabled, and the EBS volumes attached to the instance.

### 4.7 Security (security groups + encryption)

A three-tier security-group model: sg-alb allows 443 from the internet; sg-app allows the application port only from sg-alb; sg-db allows 3306 only from sg-app. Traffic is encrypted in transit (HTTPS at the ALB, TLS to RDS) and at rest (EBS, RDS, S3).

[SCREENSHOT] — should show the three security groups with inbound rules expanded, demonstrating the tier-to-tier restriction.

### 4.8 Monitoring (baseline)

Two baseline CloudWatch alarms establish availability monitoring: ALB target health status (any unhealthy target) for the application tier, and RDS free storage below 15% for the database tier. Both notify an SNS topic. The Auto Scaling policy tracks CPU and manages its own alarms. HA-tuned monitoring is added in the next phase.

[SCREENSHOT] — should show the CloudWatch Alarms list with the baseline alarms configured.

### 4.9 Cross-Region backup / replication

Not applicable — cross-Region resilience is deferred to the HA hardening phase (AT3).

# 5. Configuration Decisions

Evidences: [ICTCLD401 PC 1.1] (options compared) · [ICTCLD401 PC 1.3] (best option selected)

| # | Decision | Options considered | Choice | Why this one |
| --- | --- | --- | --- | --- |
| C1 | Application-tier instance type | t3.medium (2 vCPU, 4 GB) or m6i.large (2 vCPU, 8 GB) | m6i.large | t3.medium is burstable and cheaper, but the LMS runs sustained load through the working day and would exhaust CPU credits. m6i.large gives steady performance for the 200-300 typical concurrent users; the Auto Scaling group absorbs assessment-window peaks. |
| C2 | Database instance class and storage size | db.t3.medium or db.m6i.large; 100 GB or 150 GB | db.m6i.large, 150 GB | Same burstable objection as C1 — the database carries steady read load. 150 GB covers the current ~68 GB with roughly three years of growth at ~25 GB/yr; bulk attachments go to S3, not the database. |

# 6. Testing and Validation

Evidences: [ICTCLD401 PC 2.6, 3.2] · [ICTCLD401 PE 3] · [ICTCLD502 PC 4.2]

### 6.1 Connect to the application server

Connected to the application instance and confirmed its hostname.

[SCREENSHOT] — should show the terminal session on the instance, the connection succeeding and the hostname returned.

### 6.2 Reach the internet from the application server

curl -I https://aws.amazon.com returned HTTP/2 200, confirming outbound access through the NAT gateway.

[SCREENSHOT] — should show the command and the HTTP response header.

### 6.3 Reach the database from the application server

nc -zv against the database endpoint on port 3306 succeeded from the application tier, over the private subnet. The database is not reachable from outside the VPC.

[SCREENSHOT] — should show the command and its output confirming port 3306 was reachable.

### 6.4 Reach the load balancer from the application server

curl -I against the load balancer's DNS name returned an HTTP status line, confirming the web and application tiers can see each other. With 6.3 this demonstrates connectivity across all three tiers.

[SCREENSHOT] — should show the command and the HTTP response from the load balancer.

### 6.5 Automatic scaling

Lowering the scaling policy's target value below current utilisation caused the Auto Scaling group to launch a second instance without intervention; it entered service in about four minutes. Raising the target well above current utilisation caused the group to scale back to one instance. The target was then returned to the value recorded in §5.

[SCREENSHOT] — should show the Auto Scaling Activity tab with both the scale-out and the scale-in entries and their timestamps.

# 7. Operational Handover

Evidences: [ICTCLD401 PC 4.3] (save documentation per organisational policies)

### 7.1 Access

YAT-ICT-Admins retain full administration; MTS-Consultants remain within the permission boundary; MFA stays enforced; instance access is via SSM Session Manager only.

### 7.2 Runbook references

The supplied Baseline Design document (operational reference).

The naming and tagging conventions, so YAT ICT can identify resources.

Backup arrangements: RDS automated backups (7-day retention) and the EBS snapshot policy.

The CloudWatch baseline alarms list and the SNS notification topic.

### 7.3 Known limitations and what's next

This foundation is single-AZ and is not highly available: the RDS instance and each AZ are single points of failure. The HA hardening phase will enable RDS Multi-AZ, extend the ASG and ALB across two AZs, add HA-tuned monitoring and cross-Region backup, and establish a DR runbook with failure-simulation testing.

### 7.4 Documentation filing

| Item | Filed in | Reference |
| --- | --- | --- |
| This Deployment Report (v1.0) | YAT ICT shared documentation | [ref] |
| Configuration exports (Appendix B) | YAT ICT shared documentation | [ref] |
| Test evidence (§6) | YAT ICT shared documentation | [ref] |

### 7.5 Feedback record

Not applicable — the formal feedback loop and end-of-engagement sign-off are captured at the close of the HA phase; this handover is an interim phase handover.

### 7.6 Sign-off

| Role | Name | Date | Acceptance |
| --- | --- | --- | --- |
| Prepared by | MTS Consultant | [date] | Submitted |
| Accepted by | Sam Walker (YAT ICT Manager) | [date] | Foundation build accepted; ready for HA design |

# 8. Knowledge Evidence Responses

Evidences: [ICTCLD401 KE 5, 6, 7, 8, 9, 10]

### Q1 — Virtual machine, networking and scaling features

EC2 provides the compute capacity that hosts the LMS application; I chose m6i.large to suit the typical concurrent load while keeping cost down, leaning on the ASG for peaks. The Auto Scaling Group provides automatic scaling — it adds instances when CPU passes 65% (the assessment-window peak pattern) and removes them when load falls, so capacity tracks demand. The Application Load Balancer distributes traffic across healthy instances and, via its health check, stops routing to an unhealthy one — which is also what lets the ASG replace an instance without downtime to users.

### Q2 — Managed services, storage options, and scaling model

RDS is preferred over self-hosting MySQL on EC2 because AWS manages patching, backups and (later) Multi-AZ failover — valuable given YAT ICT's thin cloud experience. EBS and S3 are used together because they solve different problems: EBS is block storage attached to the instance for the OS and working data, while S3 is durable, cheap object storage for the bulk LMS attachments and backups that don't need to sit on a volume. The ASG scales horizontally; vertical scaling (resizing the instance) was viable but would mean downtime on each resize and a hard ceiling, whereas horizontal scaling matches the spiky assessment-window load without interruption.

### Q3 — Shared security responsibility

Two responsibilities that remain YAT's in this environment: configuring the security groups and IAM permissions correctly (AWS provides the controls; using them well is the customer's job), and managing the guest OS — patching Windows Server and the application stack on the EC2 instances. One responsibility that shifted to AWS by moving to RDS: the database host OS patching and the underlying hardware, which YAT previously owned on the on-prem server.

### Q4 — User access protocols and organisational hierarchy

The MTS-Consultants group has build-and-operate permissions within a permission boundary limiting it to us-east-1 and LMS-tagged resources, with no IAM or billing rights. It serves the external consultant function. Its permissions must differ from YAT-ICT-Admins (who hold full administration as the system owner) so that an external party can do the delivery work without being able to alter identity, billing, or resources outside the engagement.

### Q5 — Security policies and network traffic limits

sg-db allows inbound 3306 only from sg-app, and no outbound to the internet. Traffic is restricted this way so the database is reachable only from the application tier over the private network — never from the internet or even the web tier directly. If the restriction were removed (e.g. 3306 open to the VPC or the internet), the database would be exposed to any compromised host or external attacker, putting the student personal information and records at risk.

### Q6 — Role of DNS in the deployment

A browser cannot connect to a name, only to an address, so DNS does the translation first. When staff type lms.yat.edu.au, YAT's DNS resolves it to the load balancer's DNS name, and AWS resolves that to one of the load balancer's current addresses. Those addresses change, which is precisely why the hostname points at the load balancer rather than at an instance. If it were misconfigured, staff would get the wrong address or none at all and could not reach the LMS — even though every server behind it is running normally.

# Appendix A — Build evidence (screenshots)

Evidence captures are described below in lieu of live screenshots for this exemplar.

[SCREENSHOT A1] — IAM dashboard / groups — the four groups with member counts; an MFA-enabled user; region us-east-1.

[SCREENSHOT A2] — VPC subnets — public-web-a, private-app-a, private-data-a with CIDRs and AZ; route tables (IGW / NAT).

[SCREENSHOT A3] — EC2 instances + ASG — running instance(s) with tags; ASG min/desired/max and scaling policy.

[SCREENSHOT A4] — ALB target group — instance(s) reporting Healthy.

[SCREENSHOT A5] — RDS database — available, MySQL 8.0.35, Single-AZ, encryption enabled.

[SCREENSHOT A6] — S3 buckets — attachments + backups with Block Public Access enabled; EBS volumes attached.

[SCREENSHOT A7] — Security groups — sg-alb / sg-app / sg-db with inbound rules expanded.

[SCREENSHOT A8] — CloudWatch Alarms — the baseline alarm set.

# Document control

| Field | Value |
| --- | --- |
| Document version | v1.0 — Initial submission |
| Author | MTS Consultant |
| Engagement | YAT LMS Cloud Migration — Foundation Build Phase |
| Distribution | Sam Walker (YAT ICT Manager), Pat Lin (MTS Senior Consultant) |
| Successor document | YAT LMS HA Hardening — HA Design + HA Deployment Report (AT3) |